NEXS  |  ENGINEERED FOR PERFECT SURFACES

Website Development Build Plan v5.2

Final production stack locked: Next.js + Sanity CMS.

Step 5 update  |  Development build plan / technical execution / launch roadmap

FINAL STACK SELECTION Frontend: Next.js / React / TypeScript / Tailwind CSS CMS: Sanity CMS ¦ Deployment: GitHub Actions CI/CD ¦ Media: optimized image storage/CDN

1. Build Strategy

The NEXS website should be built as a premium brand and product system, not as a generic shop website. The approved visual direction is a clean white Apple-style interface with black panels only where needed and restrained red accents.

Use a custom Next.js frontend to preserve visual control and performance.

Use Sanity CMS for editable content, product data, SEO, media, blog and campaign copy.

Use Tailwind CSS with the approved v4 design tokens.

Keep all product and campaign content CMS/config-driven where practical.

Use AI render visuals for launch v1, with future real photography replacement for dealer/installer content.

2. Recommended Technical Architecture

| Layer | Locked Choice | Implementation Notes |
| --- | --- | --- |
| Frontend | Next.js / React / TypeScript | Use modern routing, component-based architecture and reusable layouts. |
| Styling | Tailwind CSS | Map v4 colors, spacing, radius and typography into Tailwind config. |
| CMS | Sanity CMS | Primary headless CMS for marketing pages, product data, SEO, media and blog. |
| Deployment | GitHub Actions CI/CD | Automated staging and production deployment flow. |
| Hosting | Static/edge-friendly deployment | Final provider can be chosen by dev team based on CMS and domain setup. |
| Media | Optimized image storage/CDN | Serve responsive image assets and AI renders using optimized formats. |
| Forms / Leads | API-backed or third-party form service | Route leads to nexsppf; include anti-spam, validation and success events. |
| Configuration | CMS/config-driven | Product specs, labels, navigation, SEO, campaign copy and media must not be hardcoded. |

3. Why Sanity CMS

Sanity is recommended because it supports flexible content structures, reusable product data, editorial workflows, media metadata and SEO fields while keeping the frontend fully custom. This matches the NEXS objective: a fast, clean and brand-controlled site with editable business content.

| Option | Status | Reason |
| --- | --- | --- |
| Sanity | Recommended / locked | Best fit for flexible marketing pages, product data and media management. |
| Strapi | Fallback | Good if the team requires self-hosted CMS and backend control. |
| Payload CMS | Fallback | Good if the team wants a TypeScript-first fully custom CMS. |
| WordPress custom theme | Not primary | Possible only if WordPress editorial workflow is required. Not preferred for this premium custom frontend. |

4. Non-Negotiable Build Rules

No public pricing anywhere: pages, templates, CMS fields, SEO schema, forms, images or metadata.

Do not show Base / XL / XXL, dealer cost, supplier cost, roll price or starting price.

Use final copy lock only. Do not copy distorted text from AI mockup images.

Maintain the approved white/silver/soft grey/black/red premium theme.

Do not use Shine and Shield or the rejected negative positioning language.

Product structure is 12 Film Options: Clear 4, Matte 3, Color 5.

Use nexsppf across public contact channels until exact URLs/domains are supplied.

5. Sanity Content Models

| Model | Purpose | Key Fields | Rule |
| --- | --- | --- | --- |
| Page | Editable marketing pages | title, slug, seo, sections, heroImage | No price fields. |
| ProductCategory | Clear / Matte / Color grouping | name, slug, tagline, hero, products, FAQs | 3 active categories at launch. |
| Product | 12 public film options | name, category, tier, positioning, finish, warrantyText, publicSpecs, CTA | No dealer/supplier/price fields. |
| ProductSpec | Public comparison data | label, value, productId, sortOrder | Approved public specs only. |
| Asset | Media and AI render assets | assetId, title, alt, pageUsage, ratio, status | Alt text required. |
| FAQ | FAQ content and schema data | category, question, answer, sortOrder | Schema-ready copy. |
| BlogPost | Future resources | title, slug, excerpt, body, seo, coverImage | Can be disabled at launch. |
| Lead | Private lead capture | formType, contactInfo, productInterest, source, status | Private only. |

6. Sprint 0 Updated Scope

| Task | Owner | Acceptance Criteria |
| --- | --- | --- |
| Confirm final implementation stack | Project Lead | Locked as Next.js + Sanity CMS. |
| Create project scaffold | Developer | Next.js / React / TypeScript / Tailwind CSS structure created. |
| Prepare Sanity workspace | Developer | Sanity project, dataset, schema plan and preview workflow prepared. |
| Prepare CI/CD flow | Developer | GitHub Actions setup for staging and production. |
| Set image pipeline | Developer / Designer | AI render launch assets can be optimized and served through CDN. |
| Confirm lead destination | Project Lead / Developer | nexsppf routing label used; exact email/webhook/API connected later. |

7. Remaining Inputs Before Production Launch

Exact LINE OA link, social URLs, email/domain and final production contact details.

Decision on Thai-primary vs full bilingual site depth.

Hosting provider and domain/DNS access.

GA4 / Meta Pixel / TikTok Pixel account IDs if campaign tracking is required at launch.

Final approval of P0 AI render assets after artifact and brand QA.

8. Immediate Next Action

Start Sprint 0 with the locked stack. The developer should create the Next.js repository, Tailwind token mapping, Sanity workspace and CI/CD deployment plan before building production pages.